Zachary Zimmerman
Senior Project Time Line

Function	Estimated Time to Completion	Actual Time to Completion
Server setup and configuration	8 hours	7.5 hours
Login and user creation system	10 hours	11 Hours
Interface design	15 hours	7 Hours
Checklist creation and saving	10 hours	15.5 Hours
Trip creation and saving trip parameters	25 hours	10.5 Hours
Trip invitation system	8 hours	6 Hours
Weather API integration	6 hours	Not Implemented
E-mail alerts	8 hours	Not Implemented
Documentation	8 hours	8 Hours

In most facets of the project, I came in at or near the estimated time. For checklist creation, I went over the expected time by 5.5 hours. This was due to having to relearn PHP syntax and starting off with very little code. As the project progressed I cretated more reusable code that helped later development. Trip creation was completed much quicker than was estimated. At this point I had a better understanding of PHP and streamlining database interactions, so development was going much faster than I anticipated.

The Weather API and E-mail alerts were not implemented in the current version of Skog. I determined the E-mail alert system ,designed for sending out emails in case a camper did not return on time, was not a good idea due to the liability incurred when a site claims to be able to contact someone in case of a possible emergency. I wanted the site to not be involved in any possible life-or-death situations. Weather information was a feature I would have liked to put into the site, but was not completed by the time of submission.